SCHEDULE A

Service Specifications, Deliverables and Specific Obligations

“Bolão” Prediction Game — CazéTV × LiveLike

This Schedule A forms part of, and is incorporated into, the Viewer Engagement Platform Agreement (the “Agreement”) between CazéTV Produções Ltda. (“CazéTV” / “Customer”) and LiveLike Inc. (“LiveLike” / “Provider”). In the event of any conflict between this Schedule A and the Agreement, the provisions of this Schedule A shall prevail.

1. Definitions

For the purposes of this Schedule A, the following terms have the meanings set out below, supplementing the definitions in the Agreement:

- “Prediction Game” or “Bolão”: the interactive sports prediction and gaming experience (recreational in nature, with no real monetary prize) available to end users of the CazéTV application, built on LiveLike’s Gaming Hub platform, exclusively for the FIFA World Cup 2026 matches.

- “Match Days”: each calendar day on which at least one official FIFA World Cup 2026 match is scheduled, per the official FIFA calendar.

- “Tournament Period”: June 1, 2026 through July 31, 2026, inclusive.

- “Deliverable”: each item, feature, integration or service listed in Section 3 of this Schedule A.

- “Acceptance Criteria”: the measurable conditions that each Deliverable must satisfy to be deemed accepted by CazéTV, as set out in Section 4.

- “Milestone”: each interim delivery checkpoint defined in Section 5.

- “Active User”: any end user who, in a given calendar month, performs at least one action within the Prediction Game (submitting a prediction, accessing the leaderboard, joining a mini-league, or completing a quiz).

- “POC”: the designated point of contact appointed by each party for day-to-day project management.

2. General Scope of Services

LiveLike undertakes to license, configure, implement and operate, for CazéTV’s exclusive use during the Tournament Period, the Gaming Hub platform with the following capabilities:

| Component | General Description |
| --- | --- |
| Gaming Hub | Interactive engagement platform with prediction modules, quizzes, leaderboards, mini-leagues and missions, delivered mobile-first via in-app WebView within the CazéTV app. |
| Implementation Services | Full environment configuration, CazéTV branding, prediction engine setup for all World Cup matches, SSO integration, Stats Perform data feed integration, and one (1) design iteration. |
| Professional Services Credits | 500 (five hundred) hours of additional work for strategy, development, design and integrations beyond the base scope, consumed on request and subject to agreed scope. |
| Operations & Support | Technical support throughout the Tournament Period with enhanced SLAs on Match Days per Section 7. |

3. Specific Deliverables and LiveLike Obligations

3.1 Mandatory Features — Gaming Hub

LiveLike undertakes to deliver, in full working order and approved by CazéTV before launch, the following features:

| # | Feature | Minimum Specification |
| --- | --- | --- |
| 1 | 3 Game Selection | At least 3 (three) games from LiveLike’s standard library (e.g., Match Result Predictor, Exact Score, Top Scorer), jointly agreed with CazéTV no later than 30 days before launch. |
| 2 | Common & Premium Modules | Clear feature differentiation between free (common) and paying (premium) CazéTV subscribers, with access logic controlled via SSO. |
| 3 | Exclusive Missions — Premium | Engagement missions accessible only to active premium subscribers, featuring progressive unlock mechanics and in-app notifications. |
| 4 | Prediction Statistics — Premium | Personal performance dashboard with prediction history, accuracy rate, comparison against platform average, and leaderboard ranking. |
| 5 | AI-Powered Prediction Feature | Prediction suggestion engine drawing on historical data and real-time Stats Perform statistics. Must operate exclusively on CazéTV’s instance data; no data sharing with third parties or use to train LiveLike’s external AI models. |
| 6 | CazéTV Commentator Profiles | Integration of CazéTV on-air commentator profiles (name, photo, short bio) to personalise the experience. Assets supplied by CazéTV. |
| 7 | Leaderboards | Global and per-round rankings updated in real time after each match result, with public display and social sharing. |
| 8 | Social Sharing | Branded cards with CazéTV visual identity for sharing predictions and rankings on Instagram, X/Twitter and WhatsApp. |
| 9 | Mini-Leagues | Private groups with invite-by-link, dedicated leaderboard and configurable symbolic prizes. |
| 10 | Mobile-First via WebView | Full experience delivered as native WebView within the CazéTV app (iOS & Android). Initial load ≤2 seconds on 4G; user interaction response ≤500ms. |

3.2 Implementation Services

LiveLike is solely responsible for:

- Full prediction engine configuration: all matches across the group stage, Round of 16, quarter-finals, semi-finals, third-place play-off and final, with mutually agreed scoring logic.

- Branding: full application of CazéTV brand guidelines — typography, colours, icons and logos — across all UI elements.

- Leagues, quizzes, missions and badges: all gamification elements configured per CazéTV’s brief, with naming, imagery and unlock logic approved before launch.

- SSO Integration: single sign-on for CazéTV app users, no additional registration required (OAuth 2.0 / JWT, protocol to be agreed with the CazéTV / LiveMode tech team).

- Stats Perform Integration: real-time data feed for automatic updating of results, line-ups, statistics and standings used by the AI engine.

- One (1) design iteration included in the base scope. Additional pre-launch revisions are out-of-scope, will not consume Professional Services Credits automatically, and must be separately scoped and approved.

3.3 Operational Obligations During the Tournament Period

Throughout the Tournament Period, LiveLike undertakes to:

- Update match results automatically within 5 minutes of the final whistle via Stats Perform.

- Compute and publish scores to the leaderboard within 30 minutes of each match’s confirmed final result.

- Maintain a dedicated support team on Match Days capable of responding to Critical incidents within 1 hour (per Section 7 SLA).

- Notify CazéTV at least 7 days in advance of any planned maintenance that may affect availability during the Tournament Period.

- Not perform scheduled maintenance on Match Days without CazéTV’s prior written approval.

- Provide weekly usage reports covering: Active Users, predictions submitted, engagement rate, errors reported and Professional Services Credits consumed.

- Deliver a final performance report within 15 days of the close of the Tournament Period, including full engagement data, peak traffic analysis and an incident log.

4. Acceptance Criteria

Each Deliverable in Section 3 is subject to CazéTV’s formal approval prior to launch, conditioned on the following objective criteria:

| Criterion | Acceptance Condition |
| --- | --- |
| Full feature set | All 10 features from Section 3.1 operational and testable in staging by the CazéTV / LiveMode technical team. |
| SSO functional | CazéTV user login authenticates into the Prediction Game without extra steps; session maintained for at least 4 hours. |
| Branding approved | UI fully compliant with CazéTV brand guidelines, formally signed off by CazéTV’s marketing team. |
| Prediction engine configured | All World Cup matches loaded with correct scoring logic, validated through a simulation by CazéTV. |
| Stats Perform integration | Feed updates results within 5 minutes of the event, validated in a pre-launch test match. |
| Mobile performance | WebView loads within 2 seconds on 4G (mid-range Android and iOS). Interaction response within 500ms. |
| Load test | Documented test showing stability with at least 500,000 concurrent users and no degradation above 10%. |
| Premium / free differentiation | Access differentiation works correctly based on subscription data received via SSO. |

Acceptance process:

- LiveLike notifies CazéTV when a Deliverable is available for review in staging.

- CazéTV has 5 business days to review and either formally accept or list non-conformities.

- LiveLike has 5 business days to remedy non-conformities and resubmit.

- Non-acceptance of any critical Deliverable (items 1–7 of Section 3.1) by the agreed launch date entitles CazéTV to: (i) withhold the next payment instalment until resolved; or (ii) declare termination for LiveLike’s default with full refund of all amounts paid.

5. Milestone Schedule

LiveLike undertakes to meet the following milestones, from the services start date of April 1, 2026:

| Deadline | Milestone | Deliverable / Condition |
| --- | --- | --- |
| Week 1 (07 Apr 2026) | Kick-off & tech alignment | Kick-off held; tech stack confirmed; SSO protocol and Stats Perform credentials exchanged; sprint schedule approved by CazéTV. |
| Week 2 (14 Apr 2026) | Dev environment | Staging configured; access granted to CazéTV / LiveMode tech team; first branding screens available for review. |
| Week 4 (28 Apr 2026) | Navigable prototype | Functional prototype of key screens (home, prediction, leaderboard) in staging with CazéTV branding. SSO working in dev environment. |
| Week 6 (12 May 2026) | Data integration | Stats Perform live in staging; all World Cup matches loaded; scoring logic validated by CazéTV. |
| Week 7 (19 May 2026) | Closed beta | Full beta for internal testing (up to 100 users). All Section 3.1 Deliverables present and functional. Load test executed. |
| Week 8 (26 May 2026) | Official launch | Platform live in production; all Acceptance Criteria met and formally approved by CazéTV. 24/7 monitoring active. |
| Jun–Jul 2026 | Ongoing operations | Weekly reports; dedicated Match Day support; results and scoring updates within Section 3.3 timeframes. |
| By 14 Aug 2026 | Wind-down | Final performance report delivered; data export completed per DPA; production environment decommissioned. |

Milestone delay penalties:

- Delay of 1–7 calendar days on any Milestone: automatic credit of 5% of the next due payment instalment.

- Delay exceeding 7 calendar days: credit of 10% of the next instalment; CazéTV’s right to deploy Professional Services Credits for alternative resources without LiveLike’s prior approval.

- Failure to deliver the Launch Milestone (Week 8) by 31 May 2026: right of immediate termination by CazéTV, full refund of all amounts paid, and a compensatory penalty of 20% of total contract value (USD 65,000).

6. User Limits, Capacity and Excess Usage

The base contract covers up to 10,000,000 (ten million) Active Users during the Tournament Period. The following rules apply:

| Rule | Condition |
| --- | --- |
| Usage Alerts | LiveLike must automatically notify CazéTV when cumulative usage reaches 70% (7 million users) and 90% (9 million users) of the contracted limit. |
| Access Control | CazéTV may at any time cap new user access for cost control purposes without this constituting a breach of contract. |
| Excess Usage Fee | USD 20,000 per tranche of 1 million users above the 10 million limit. Billed only after the Tournament Period, based on an auditable usage report from LiveLike. |
| Excess Usage Cap | Total Excess Usage Fees shall not exceed USD 200,000 (10 additional tranches) without CazéTV’s express prior written approval per additional tranche beyond that cap. |
| Mandatory Load Test | LiveLike must conduct and document a load test simulating at least 500,000 concurrent users by Week 7, with results shared with CazéTV. |
| Minimum Guaranteed Capacity | Platform must sustain peaks of up to 300,000 concurrent users on Match Days with no degradation exceeding 10%. |

7. Prediction Game-Specific SLA — FIFA World Cup 2026

In addition to the general SLA in the Agreement, the following service levels apply during the Tournament Period:

| Period | Min. Uptime | Critical Response | Failure Penalty |
| --- | --- | --- | --- |
| Regular days (outside Tournament) | 99.5% | 2 hours | Standard pro-rata credit |
| Tournament Period (non-match days) | 99.7% | 1 hour | 2x pro-rata credit |
| Match Days (match window ±2h) | 99.9% | 30 minutes | 5x pro-rata credit; 3 breaches = termination right |

Additional SLA rules:

- SLA credits are calculated automatically by LiveLike and applied against the next invoice without a formal claim from CazéTV.

- LiveLike must provide a real-time monitoring dashboard (uptime, latency, errors) accessible to the CazéTV / LiveMode technical team throughout the Tournament Period.

- On any Match Day Critical incident (total or partial unavailability exceeding 10 minutes), LiveLike must: (i) notify CazéTV within 10 minutes of incident start; (ii) provide status updates every 15 minutes; and (iii) issue a root cause analysis (RCA) within 48 hours of resolution.

- Three (3) or more SLA breaches on Match Days, regardless of individual duration, entitle CazéTV to terminate for cause without penalty and receive a full pro-rata refund of prepaid fees for the unused Tournament Period.

8. Intellectual Property — Prediction Game-Specific Provisions

- All data generated by users within the Prediction Game — predictions, scores, mini-league participation, engagement history — is the exclusive property of CazéTV, regardless of where it is stored within LiveLike’s infrastructure.

- LiveLike may not use Prediction Game data from CazéTV’s instance to improve its own products, train AI models, benchmark against other clients, or publish metrics identifying CazéTV or its audience.

- All branded content created specifically for the CazéTV Prediction Game — artwork, interfaces, mission and badge naming, commentator profiles — is owned by CazéTV; LiveLike holds only a limited licence for use during the Term.

- The prediction engine configuration for the 2026 World Cup (agreed scoring logic, league structure and quizzes) is a paid deliverable and may not be reused by LiveLike for other clients without CazéTV’s prior written consent.

- Upon termination, LiveLike shall export and deliver all Prediction Game data to CazéTV, free of charge, in structured machine-readable format (JSON or CSV), within 30 days of the end of the Tournament Period, as a condition precedent to receipt of the final payment instalment.

9. Miscellaneous

- This Schedule A prevails over LiveLike’s general Terms and Conditions in case of conflict.

- Any amendment to this Schedule A requires a written addendum signed by authorised representatives of both parties.

- Each party shall appoint a technical POC and a commercial POC; contact details to be formalised at the Week 1 kick-off.

- CazéTV reserves the right to audit LiveLike’s usage reports, SLA data and sub-processor records during the Tournament Period upon 48 hours’ prior written notice.

Execution

This Schedule A is an integral part of the Agreement and takes effect on the date of signature by both parties.

| CAZETV PRODUÇÕES LTDA. Signature: _______________________________ Name: ____________________________________ Title: _____________________________________ Date: _____________________________________ | LIVELIKE INC. Signature: _______________________________ Name: ____________________________________ Title: _____________________________________ Date: _____________________________________ |
| --- | --- |